MAFIA WEB GAME

Work Audit: Usman, Weeks 1–4

QA + DevOps + Chat/Voice  ·  Folders: tests, deploy, chat  ·  18 October 2026

# 1. Summary

This record audits Usman's Week 1–4 tasks from the Team Task Assignment (v3): what was asked, what was delivered, and the evidence for each item. Deployment to Render and Vercel was done by Usman. The tests, debug tools, deploy config, docs and one server fix were added on branch feature/qa-deploy-week1-4.

| Week | Task (from the PDF) | Status | Evidence |
| --- | --- | --- | --- |
| 1 | First deployment: backend on Render, frontend on Vercel | By Usman | Live on Render + Vercel. render.yaml + docs/DEPLOY.md added |
| 2 | 5 tabs/devices room test: create, join, wrong code, full room (12), live list | Done | server/test/rooms.e2e.test.js: 9 tests passing |
| 2 | Backend deployed on Render (root: server, start: node index.js) | By Usman | render.yaml Blueprint, /health check, tests/checkServer.js |
| 3 | Check that nobody else's role leaks | Done | server/test/roleleak.e2e.test.js: every event audited, no leaks |
| 4 | Play a full game start to end and make a bug list | Done | Browser playthrough + docs/BUG_LIST.md (5 items, 4 fixed) |
| 4 | Debug mode: one button adds 5 fake players | Done | Lobby "Fill with bots" + tests/addBots.js (network fake players) |

# 2. Weeks 1–2: Deployment

Usman has deployed the backend to Render and the frontend to Vercel. To make this repeatable and documented:

- render.yaml: Render Blueprint. Root server, build npm ci, start node index.js, health check /health, NODE_ENV=production, Node 22. CLIENT_ORIGIN and TURN_* are set in the dashboard (never in Git).

- docs/DEPLOY.md: step-by-step Render + Vercel setup (Vercel root client, NEXT_PUBLIC_SERVER_URL), CORS lock-down and a post-deploy smoke test.

- tests/checkServer.js: wakes a sleeping free Render server and checks HTTP (/health) and Socket.IO. Run it before every demo or stream.

- server/package.json: engines node >= 20 so Render uses a supported Node version.

- Client production build (next build) passes, so the Vercel build is clean.

Live URLs (fill in):  Backend: ______________________   Frontend: ______________________

# 3. Week 2: Room test (5 tabs)

Instead of opening 5 browser tabs by hand every time, the test uses real Socket.IO clients, which behave exactly like browser tabs. File: server/test/rooms.e2e.test.js.

| Test case | Expected | Result |
| --- | --- | --- |
| 5 tabs create + join, everyone sees the same live player list | Same 5 names on every tab | Pass |
| Wrong or empty room code | "Room not found" | Pass |
| Room code typed in lowercase | Joins normally | Pass |
| Empty name / duplicate name / 30-character name | Refused / refused / cut to 16 | Pass |
| Full room: 12 players, then a 13th | "Room is full" | Pass |
| Start with 4 players; non-host presses Start | Both refused | Pass |
| Joining after the game started | "Game already started" | Pass |
| Refresh (same playerId, new socket) | Same seat, no duplicate | Pass |
| Host leaves / host closes the tab | Next player becomes host | Pass |
| Same socket moves to another room | Leaves the old room | Pass |

Also checked by hand in the browser: host creates a room, 5 fake players join, and the lobby shows "6 players ready" live.

# 4. Week 3: Role-leak check

File: server/test/roleleak.e2e.test.js. Seven players (2 Mafia) play a complete game. Every event each player receives (state, room_update, your_role, chat_message, investigation_result, phase_change) is recorded and compared with the real roles on the server at that moment.

- A living player's role is only visible to that player, or to a fellow Mafia member. Dead players' roles and the Game over screen are public, as the rules say.

- your_role is received exactly once per player, and only their own.

- The Detective result reaches only the Detective.

- Mafia chat reaches only the Mafia, ghost chat only the dead, and whispers only the sender and receiver.

- room_update (the lobby list) never contains roles.

Result: no leaks found (5 of 5 runs). To prove the audit works, a leak was planted on purpose (Doctor visible to everyone). The test caught it immediately, and the planted code was then removed.

# 5. Week 4: Full game playthrough and debug mode

## Playthrough log

6 players: Usman in the browser + 5 fake players connected with tests/addBots.js. Local server and client.

| Phase | What happened | Result |
| --- | --- | --- |
| Lobby | Room created, 5 fake players joined, live list updated | Pass |
| Role reveal | Usman = Doctor; only own role card shown | Pass |
| Night 1 | Doctor protected self; night ended early once all night roles acted | Pass |
| Morning | "Fake_1 was killed in the night · Villager" shown | Pass |
| Discussion → Voting | 2-minute timer, then voting with live "4/5 votes cast" | Pass |
| Vote result | 2–2 tie, nobody eliminated (tie rule) | Pass |
| Night 2 | Usman (Doctor) killed by the Mafia | Pass |
| Ghost chat | Dead player's message appears under "Ghost chat" | Pass |
| Game over | Mafia win on Day 3; all roles revealed; Play again shown | Pass |
| Console | No browser errors during the whole game | Pass |

## Debug mode: 5 fake players

- In the lobby (host): "Fill with bots" / "Add bot" buttons (server bots that vote, scheme and chat). /play → "Play with bots" starts a table with 5 bots.

- tests/addBots.js (rewritten): node tests/addBots.js <CODE> [count] [server-url]. Fake players join over the real network like browser tabs and actually play (night actions + votes). This also works against the deployed Render server.

## Bug list

| # | Severity | Bug | Owner | Status |
| --- | --- | --- | --- | --- |
| 1 | Low (hardening) | A socket that joins a second room without leaving stayed as a "connected" ghost host in the first room and kept getting its updates. The current client is not affected (it disconnects on leaving the page), but scripts or future clients would be. | Hiban (server/index.js) | Fixed |
| 2 | Low | leave_room from an old tab removed the player even after a newer tab took the seat. | Hiban | Fixed |
| 3 | Medium | Voice test failed about 3 in 4 runs under load (test timing bug, not a game bug). | Usman (tests) | Fixed |
| 4 | Low | Phase splash ("Night falls") never unmounts after a very fast phase. Invisible, but screen readers still read it. | Eshaal (PhaseSplash.js) | Open |
| 5 | Low | README said production disables bots, which was wrong. | Usman (docs) | Fixed |

# 6. Test results

| Check | Result |
| --- | --- |
| cd server && npm test (39 tests) | 39/39 passing, 3 runs in a row |
| Role-leak audit, repeated | 5/5 passing; planted leak caught |
| Client production build (next build) | Passes |
| node tests/checkServer.js (local) | HTTP + Socket.IO OK |

# 7. Files changed

| File | Type | Purpose |
| --- | --- | --- |
| server/test/rooms.e2e.test.js | New | Week 2 room tests |
| server/test/roleleak.e2e.test.js | New | Week 3 role-leak audit |
| tests/addBots.js | Rewritten | Debug: N fake network players that play |
| tests/checkServer.js | New | Wake + health check for Render |
| render.yaml | New | Render Blueprint |
| docs/DEPLOY.md | New | Deploy guide |
| docs/TESTING_CHECKLIST.md | New | Weekly checklist |
| docs/BUG_LIST.md | New | Week 4 bug list |
| server/index.js | Changed | Bug #1 + #2 fix (Hiban to review) |
| server/test/voice.e2e.test.js | Changed | Bug #3 flaky test fix |
| server/package.json | Changed | engines: node >= 20 |
| README.md | Changed | Debug, tests, deploy sections |

# 8. Open items

- Commit and Pull Request: the changes are on branch feature/qa-deploy-week1-4 and are not committed yet. Open a PR for Mubashir to review (team rule: no direct push to main).

- Hiban: review the server/index.js change (bugs #1 and #2), since it is his file.

- Eshaal: bug #4, a one-line fix in PhaseSplash.js.

- Live smoke test: run node tests/checkServer.js <render-url> and one full game on the live Vercel URL, then tick docs/TESTING_CHECKLIST.md. Everything in this audit was tested locally.

- CORS: make sure CLIENT_ORIGIN on Render is set to the Vercel URL.